## Slide 1: AgGateway Portfolio Overview
Q1 2026 PMC Overview

## Slide 2: PMC Groups
Found within Portfolio Management Center
Portfolio Team
Strategic in nature, providing longer term guidance across the portfolio
Working Groups
Specific deliverables and timeline (goal of <3 months), creating defined digital resources
Member organizations affirmatively join a Working Groups via Join Form
Company participation must be confirmed by AgGateway primary contact per IP policy
Meetups
Open meetings to discuss a topic often leading to a new Working Group by identifying scope/deliverables,

## Slide 3: Current Working Groups
AgGateway Digital Resource Development Process

## Slide 4: Active Working Groups
WG12
  WG12 PAIL
  WG27 Entity Identification Rules
  WG28 Modus: Plant Tissue Methods
  WG31 Field Operations Controlled Vocabulary
  WG32 Crop Protection Work Record Exchange
  WG33 Modus: v2 Schema
  WG34: Field Boundary: Obstacles
WG27
WG34
WG28
Blue font = wrapping up
WG31
WG32
WG33

## Slide 5: WG12 PAIL
Chair: Charles Hillyer (Fresno St.)
Staff Liaison: Ben Craker
Member Organizations:
Leaders of ISO working group focused on 7673 standard
Business Value:
Improve agricultural irrigation by developing a common set of data standards and formats to convert data for use in irrigation data analysis and precision prescription programs. Effort broken down into three Parts:
Core Concepts
Observations & Measurements
Irrigation System Operations
Status: ISO 7673 Parts 1, 2, and 3 being updated by ISO committee group, adding Management Agency info, addressing other issues/comments and clearly identifying requirements within all three parts. Will be reintroduced to ISO committee soon, part 1 revisions nearly complete, parts 2 and 3 to follow.
Association of Equipment Manufacturers
Charles Hillyer
Kodai Watanabe
National Agriculture and Food Research Organization
Purdue University OATS Center
Syngenta Crop Protection, LLC

## Slide 6: WG27 Entity Identification Rules
Chair: Jim Wilson
Staff Liaison: Brent Kemp
Participating Organizations:
Business Value:
Since the mid-1980’s, electronic business messages used by input manufacturers, distributors, and retailers, as well as their service providers, contained unique identifiers for businesses, individuals, and locations. While the identifier scheme has changed over the years, and the repositories in which they and their attributes are houses have evolved, the business rules for enumerating them have gone largely unchanged. AgGateway members have identified discrepancies between how these identifiers are being used today and the original rules developed to enumerate them.
Deliverables:
Entity definition documentation (who, what is identified for what process internally and externally by stakeholder)
Proposed revisions to entity enumeration rules
Revised entry, edit, and notification process recommendations
Recommendation for AGIIS enhancements to DOC
Status: Whitepaper prepared, shared, and initial review with the working group. Have identified some areas that previously were aligned that led to further discussion and differences in opinion compared to what was understood and documented. Staff is working on summarizing and laying out a path forward. Plan is to have a few one-on-one meetings to assess the plan and iterate prior to reviewing with the broader group.
Planned Completion: August 2024
Current Estimate: Mid-year Meeting 2026
AGDATA LP
AgGateway
AgVend, Inc
AMVAC Chemical Corporation
BASF
Bayer Crop Science LP
Beck Ag
Corteva Agriscience LLC
Data Honey LLC
Effingham Equity
EverAg
Growmark, Inc.
GS1 US
John Deere
Key Cooperative
Keystone Cooperative LLC
Koch Ag & Energy Solutions LLC
Koltiv
Land O'Lakes
Lexagri SAS
MFA, Inc.
Nutrien
Rosen's, Inc.
Seirrowon Labs Inc
Simplot Grower Solutions
Smartwyre Inc.
Software Solutions Integrated, LLC
Southern States Cooperative, Inc
Syngenta Crop Protection, LLC
TELUS Agriculture
Valent USA
Wilbur-Ellis
Winfield United

## Slide 7: WG28 Modus: Botanical/Plant Tissue Methods
Chair: Dr. Kristin Hicks (North Carolina Dept. of Ag)
Staff Liaison: Ben Craker
Member Organizations:
Business Value:
Since AgGateway took over stewardship of the Modus lab test data standard, participants have been working through the various method lists to update to the “Version 2” structure, removing ambiguity in the method descriptions, adding in missing methods, and making other related improvements. This project will continue that effort by focusing on updating the existing “Modus 1” list of plant tissue or botanical sample matrix of analysis.
Deliverables:
Plant tissue / botanical test methods list structured in line with version 2 soil and manure method lists.
Status: Plant methods list is essentially complete. Prior to releasing work is being done to ensure better alignment with the soil and manure method lists. Meeting is scheduled to review and agree on how much alignment there should be among methods in different matrix/lists. Also, working on updating the system used to maintain the lists to align with other AgGateway resources. Also, in discussion to switch to QUDT units of measure to align with ADAPT Standard.
Planned Completion: Feb 2025
Current Estimate: Q2 2026
A&L Great Lakes Laboratories, Inc.
AgGateway
GK Technology Inc
Kristin Hicks
Novus Ag LLC
Nutrien
PCT
Purdue University OATS Center
Syngenta Crop Protection, LLC
The Pennsylvania State University
Wilbur-Ellis

## Slide 8: WG31 Field Operations Controlled Vocabulary
Chair: Akane Takezaki (NARO)
Co-Chair: Kei Tanaka (NARO)
Staff Liaison: Ben Craker
Member Organizations:
Business Value:
Accurately documenting the type of field operation to be, or that was performed is difficult with different regions or jurisdictions using different names for the same practice. Additionally the broad scope and regional variations of agricultural operations makes it difficult to establish a flat list of operation categories. The need for a more robust system for defining operations within the context of the ADAPT Standard has also become more apparent with “Issue #155 Adding identifiers for paddy-field operations to the ADM" and “Issue #164 Detailed Classification of Field Operation Types” being a good examples.
The team believe a more componentized structure for defining operation types would better meet the needs for ADAPT specifically and likely the industry in general. Additionally there is a strong desire to not reinvent the wheel so reviewing and incorporating existing operation vocabularies such as AAO:Agriculture Activity Ontology (Japanese, some English),
Deliverables:
Recommended field operation component model
Initial list of field operation components and codes based on AAO and other sources
Status: Have a first draft of orthogonal components, encoding all AAO operations as well as RUSLE2/MOSES operations into the list to verify model supports all operations properly
Planned Completion: Q1 2025
Current Estimate: Q2 2026
Agro EDI Europe
AgroConnect
DKE Data
Endless Wonder Consulting LLC
FarmBelt North, Inc.
Kodai Watanabe
Lexagri SAS
M2M Craft Co Ltd
National Agriculture and Food Research Organization
SoilView LLC
Syngenta Crop Protection, LLC

## Slide 9: WG32 Crop Protection Work Record Exchange
Chair:
Staff Liaison: Ben Craker
Member Organizations:
Business Value:
Following the output of the Closed Loop Spray working group a need was identified to standardize the exchange of crop protection work records between FMIS systems and OEM clouds. As varying demands around the world grow for additional documentation of products applied and practices used, having a consistent way to share what actually happened (work record) for a field operation is needed. The primary activity of this working group will be to leverage the work already done in the Closed Loop Spray to recommend changes to the ADAPT Standard. These recommendations will be the next step to create the globally applicable standards needed for efficient data exchange and documentation of what actually happened during a crop protection application.
Deliverables:
Proposal to the ADAPT Standard community for changes and adjustments discovered to support the work record transfer use case.
Optional ADAPT scenario documentation
ADAPT Data models (UML class models) and associated example instance documents for the work record.
Examples of the serialization of the data model (a UML class model) and XML and/or JSON sample instance documents
Status: Team has been reviewing different reporting programs from around the world to identify common themes and requirements. Expect some significant changes may be needed to ADAPT Standard to be able to share a “collection” of operation summaries, not just transferring an individual operation,
Planned Completion: Q1 2025
Current Estimate: Mid-year Meeting 2026
Bayer Crop Science LP
CNH Industrial
Control Systems Software, LLC
Endless Wonder Consulting LLC
FarmBelt North, Inc.
Growmark, Inc.
John Deere
Keystone Cooperative LLC
Software Solutions Integrated, LLC

## Slide 10: WG33 Modus: v2 Schema
Chair:
Staff Liaison: Ben Craker
Member Organizations:
Business Value:
The Modus lab data exchange standard is well known for its controlled vocabularies of laboratory test methods. Modus also includes a XML schema for exchanging additional data related to the samples associated with the test methods. As working groups have revised the method lists into the v2 structure, additional data requirements, gaps in the existing schema, and different format preferences have emerged. This working group will address these needs and develop a new data model to support the exchange of data related to agricultural laboratory tests. The team will also identify what formats the industry requires for exchanging this information and develop schema expressions of the data model in the selected format(s).
Deliverables:
Modus data model for laboratory test request and result data exchange
Expressions of data model an XSD Schema, JSON Schema, OpenAPI specification, “Standardized CSV or Excel”, or other formats as determined by the working group
Example instance documents for included formats
Status: Initial meeting held, working on collecting, organizing, and presenting existing requirements and documentation from previous ADAPT working groups. Also, working to add more participants, current group does not have much representation from labs.
Planned Completion: Q1 2026
Current Estimate: Q2 2026
AgWorld US
FarmBelt North, Inc.
Format Solutions, a Datacor Company
My Organization is not Listed Below
Software Solutions Integrated, LLC
Syngenta Crop Protection, LLC

## Slide 11: WG34: Field Boundary: Obstacles
Chair: Zach Leiser
Staff Liaison: Ben Craker
Member Organizations:
Business Value:
As field operations become more automated and carried out by a variety of different ground and aerial machines, accurately identifying obstacles that may impact a machine’s ability to execute an operation becomes increasingly important. There are a wide variety of objects that may permanently be an issue, or come and go with weather events, or may only be relevant to a specific type of machine but need to be captured to ensure safe, efficient field operations. Additionally, there are objects like wind turbines that may only be adjacent to a field and not actually in the field that also are relevant to an operation. This group will create a proposal to the ADAPT Standard open-source community on how to model these objects and what properties are needed to ensure efficient, accurate exchange of obstacle information among systems.
Deliverables:
Recommendation to ADAPT Standard open-source community for more detailed exchange of obstacle information
Identification and initial entries for any controlled vocabularies needed to support accurate boundary information and submission to AgGateway Agrisemantics Committee
Use case and other supporting documentation that can be used for example data or creation of an ADAPT Standard Scenario explaining how this aspect of the standard should be used
Status: Team is reviewing and documenting use cases while identifying requirements and key decisions that need to be made about representing obstacles.
Planned Completion: Q1 2026
Current Estimate: Q2 2026
Agricultural Autonomy Institute
FarmBelt North, Inc.
GK Technology Inc
Growmark, Inc.
Seirrowon Labs Inc
Software Solutions Integrated, LLC
Syngenta Crop Protection, LLC

## Slide 12: On-Hold Working Groups
WGs that started but are not currently active.

## Slide 13: WG21 European Reporting Data ADAPT Mapping
Chair: Conny Graumans (AgGateway)
Staff Liaison: Ben Craker
Member Organizations:
Business Value:
A variety of e-messages are used to transfer data and report farming practices for regulatory purposes across Europe. New regulations are on the horizon that would require additional reporting by farmers making the need to exchange this data much more common and important. This working group will build on the work done by the Closed Loop Spray group by mapping the identified models commonly used in the Europe against the ADAPT Standard data model to ensure it supports the use cases identified by the working group.
Deliverables:
Recommendation for changes, additions to ADAPT committee based on gap check of specific datasets as listed above, to enhance the ADAPT Standard model to support data reporting use cases.
Mappings between in scope datasets and ADAPT.
A first example of an ADAPT standard based JSON message to report the use of crop protection products at farm level.
Examples of serialized data in the different models to aid in understanding by implementers
Recommendation on need for plugins to convert to various formats for subsequent WG
Status: On Hold
Planned Completion: TBD
Current Estimate: WG put on hold due to overlap with other WG topics determined to be off higher priority, WG32 will address most of the planned deliverables from this project.
Agdatahub
Agro EDI Europe
FarmBelt North, Inc.
Proagrica
SMAG

## Slide 14: WG30 PICS : STAC Gap Check
Chair:
Staff Liaison: Ben Craker
Member Organizations:
Business Value:
Since the creation of the PICS imagery metadata specification several years ago, the industry has gravitated to the STAC specification to meet the interoperability needs of the segment. However, not all AgGateway members are familiar with STAC and PICS has not been broadly implemented resulting in questions over which specification should be used. This Working Group will gap check STAC to confirm it meets the needs of the Agricultural industry and the issues PICS set out to resolve and make a recommendation on what if any subsequent steps should be taken.
Deliverables:
Gap check documentation comparing STAC and PICS
Documentation of any agriculture specific requirements not met by STAC
Recommendation to Portfolio Management Center for any subsequent working groups and their scope/deliverables
Status: On Hold
Planned Completion: TBD
Current Estimate: WG put on hold due to insufficient responses to the call to participate.

## Slide 15: WG23 Weather and Forecast Data API
Chair: Diganta Adhikari (Syngenta)
Staff Liaison: Ben Craker
Member Organizations:
Business Value:
Within the agricultural industry there is a need to share weather data and other earth observation information. This data is available and consumed by a multitude of companies using proprietary, one-off API connections around the world. This process consumes substantial development resources on both sides to develop and maintain company specific integrations. Agreeing to a standardized set of API’s for sharing this information within the agricultural industry will make connections easier to maintain lowering the costs required to connect to new data sources. This will free companies to focus more on developing their services and product offerings instead of on getting bogged down with data integration.
Deliverables:
Document use cases, process diagrams and list of data elements and definitions
Ensure alignment with PAIL (ISO 7673-2)
Focus on query path pattern required by use case (e.g. point, box, polygon, zip code)
Both for historical lookup and future prediction
API Specification including GET, POST, PATCH calls needed for each use case
Status: Working on creating example codes and code components based on ISO 7673-2, following ADAPT Standard work on incorporating Observations and Measurements
Planned Completion: TBD
Current Estimate: Put on hold due to lack of engagement from weather data provider organizations.
Charles Hillyer
Co-Alliance Cooperative Inc
Corteva Agriscience LLC
DKE Data
EMILI Canada
FarmBelt North, Inc.
Purdue University OATS Center
SoilSerdem
Syngenta Crop Protection, LLC
Topcon Agriculture

## Slide 16: Other Activities
Work being done outside of current Working Groups

## Slide 17: ADAPT
Technical Co-Chair: Stuart Rhea Technical Co-Chair: Kelly Nelson
Business Chair: Dan Danford
Staff Liaison: Jim Wilson
As of: 06 FEB 2026

## Slide 18: ADAPT past, present, and future
Begin ADAPT Standard development
2014
//
2022-05
Begin ADAPT framework and plugin development
Kick off ADAPT Serialization WG
2022-11
Released ADAPT Standard v1
2024-6
*ADAPT Future
ADAPT Standards development and maintenance
ADAPT Framework and plugin development and maintenance
Explore seamless interoperability among ADAPT Data Model, ADAPT Plugins, and ADAPT Standard
Consider process for ADAPT Standard → ISO Standard
2025-1
Released ADAPT Standard Plugin
2025+
ADAPT Future Support and Enhancements*

## Slide 19: AgGateway’s approach to developing ADAPT Standard
Completely open activity. AgGateway membership is not required.
Using a GitHub project for issue management.
Using a cutting-edge tool for model development: Score
  Developed by AgGateway member NIST and AgGateway partner OAGi
  Enables creating ISO 15000-5-compliant information models
  Enables creating ISO 15000-5-compliant message profiles in defined business contexts
  Enables model expression in multiple syntaxes (currently OAS v3, JSON Schema, and XML Schema; future XMI, RDF, OWL as required)
  Browser-based and multi-user
  Supports versioning, model element state management

## Slide 20: ADAPT Standard Principles
Data Transfer: The purpose of the ADAPT Standard is to facilitate data transfer between systems.
Field-Centric: The ADAPT Standard is a data representation for agricultural information centered on the field/production space.
No Flexibility in How to Model. The ADAPT Standard seeks to avoid the data consumer needing to handle conditionality for multiple data producers.
Flexibility in What is Modeled. The ADAPT Standard will allow serialization of subsets of the data model.
No Software Dependencies. The ADAPT Standard is an open format and not platform dependent. All data authorization, encryption, etc. is external to the standard itself.
Burden on Data Producer: It presumes that the data producer has sufficient interest in the consumer being able to correctly interpret the data to put forward the effort to accurately transform data into the model.

## Slide 21: ADAPT Standard Documentation
https://ADAPTStandard.org

## Slide 22: ADAPT Resources
Resource | Location
ADAPT Homepage | https://AdaptFramework.org
ADAPT Standard Homepage | https://AdaptStandard.org
ADAPT Framework Repo | https://github.com/ADAPT/ADAPT
ADAPT ISO Plugin Repo | https://github.com/ADAPT/ISOv4Plugin
ADAPT Standard Plugin Repo | https://github.com/adapt/StandardPlugin
ADM (ADAPT Data Model) Plugin Repo | https://github.com/ADAPT/ADMPlugin
ADAPT Visualizer Repo | https://github.com/ADAPT/ADAPT-Visualizer
ADAPT Standard Issue Board | https://github.com/ADAPT/Standard/projects/1
ADAPT NuGet Packages | https://www.nuget.org/profiles/AgGateway

## Slide 23: Completed Working Groups
Status and background on completed Working Groups

## Slide 24: Active & Completed Working Groups
WG04
WG11
WG12
WG16
WG13
WG15
WG17
WG18
WG19
WG20
WG00 Agrisemantics PoC
WG01 In-Field Product ID Seeding Pilot
WG03 Product Catalog
WG04 Ag Lab Data (Modus)
WG05 Mix Ticket (dispensing Work Order/Record)
WG06 Farm Inputs: Reference Data
WG07 Farm Inputs: Work Order, Work Record
WG08 In-Field Product ID ADAPT Plugin
WG09 Linked Data (DatasetMetadata)
WG11 LATAM Soil Data
WG12 PAIL irrigation, Obs. & Meas. (ISO 7673)
WG13 Closed Loop Spray
WG15 Scale Ticket
WG16 Crop Protection Product Guidelines
WG17 Field Boundaries: Terms & Definitions
WG18 Crop Nutrition 3rd Party Product Management
WG19 ADAPT Serialization
WG20 Traceability API
WG22 Booking & Prepay Reporting
WG24 Field Boundary: GNSS Accuracy
WG25 Dairy Feed Data Standards Assessment
WG26 Data Ethics and Stewardship
WG27 Entity Identification Rules
WG28 Modus: Plant Tissue Methods
WG29 Dealer Lookup
WG31 Field Operations Controlled Vocabulary
WG32 Crop Protection Work Record Exchange
WG33 Modus: v2 Schema
WG34: Field Boundary: Obstacles
WG00
WG01
WG03
WG05
WG06
WG07
WG08
WG09
WG22
WG25
WG24
WG25
Input manufacturer
Input distribution/retail
Farm
Field operations
Processor
WG28
WG29
WG27
WG26
WG31
WG34
WG32
WG33

## Slide 25: WG00 Agrisemantics
WG04 Co-Chair: Andres Ferreyra (Syngenta)
WG04 Co-Chair: Samantha Murray (Proagrica)
Staff Liaison: Ben Craker
Member Organizations:
Business Value:
Develop and implement infrastructure to provide the industry with controlled vocabularies or variable-type registries seeking to enable the communication and preservation of the meaning of digital agriculture data as it is exchanged between different actors in agriculture.
Deliverables:
Proof of concept semantic type registry for the ag industry
Crop list objects and data able to map to other crop lists within the PoC Infrastructure
Recommended policies and procedures to manage semantic resources administered by AgGateway

## Slide 26: WG04, WG11 Ag Lab Data (Modus 2.0)
WG04 Chair: Open
WG11 Chair: Ronaldo Pereira de Oliveira (Embrapa)
Staff Liaison: Ben Craker
Member Organizations:
Business Value:
Standardized lab test data management to improve data exchange between labs and other software tools. Goal to clearly document test method used and efficiently transfer data among systems.
Scope: Soil and Manure methods as well as data exchange schema. Separate working groups to follow focused on plant/botanical, water, feed, nematode, micro-organisms, etc. methods to follow
Deliverables:
Updated Modus method lists (soil & manure)
Alignment with ADAPT, ISO 7673-2 Observations and Measurements
JSON and XML Schema
WG11
AsBraAP
Centro de Inovação no Agrononegócio (CIAG)
Embrapa Informatica
Nutrien
Proagrica
Venturus
WG04
A&L Great Lakes Laboratories, Inc.
Aaron Ault
AGCO Corporation
Agriculture Laboratory Testing Association
American Society of Agronomy
Embrapa Informatica
Jason Ellsworth
Land O'Lakes
Nancy Bohl Bormann
National Institute of Standards and Technology
OpenTEAM
PCT
Purdue University OATS Center
Simplot Grower Solutions
Software Solutions Integrated, LLC
Soil and Plant Analysis Council
Soil Science Society of America
SoilView LLC
Syngenta Crop Protection, LLC
TELUS Agriculture
Varda AG
Winfield United

## Slide 27: WG15 Scale Ticket
Chair: Phil Kubish (VitaPlus)
Staff Liaison: Ben Craker
Member Organizations:
Business Value:
Provide electronic proof of receipt from entity to entity, starting at the point of origin in a standardized way (leveraging current standards), to a retailer or cooperative/ retailer/ processor who has received the commodity at the destination at the time of receipt.
We will define the Minimum Viable Product (MVP) that will help facilitate the financial settlements between the parties and provide sufficient identification that enables traceability.
Deliverables:
Sequence diagrams showing interactions among parties
Open API spec addressing the MVP

## Slide 28: WG16 Crop Protection Product Guidelines
Chair: TBD
Staff Liaison: Brent Kemp
Member Organizations:
Business Value:
The working group proposes to develop a set of industry agreed-upon documents that allow data owners to consistently load reference data to AGIIS or similar repositories, as well as providing data owners and consumers best practices in managing and implementing the reference data so loaded.
Scope:
Industry agreed-upon field-level mapping and examples of crop protection product
Industry agreed-upon best practices for product maintenance for both data owners and consumers
Impact assessment for implementing GTINs in eBusiness Messages already in industry use

## Slide 29: WG17 Field Boundary Use Cases & Definitions
Chair: TBD
Staff Liaison: Ben Craker
Member Organizations:
Business Value:
An unambiguous, core definition of a field and field boundary that can serve as the basis for different business use cases, can reduce effort and confusion across the value chain. Preserving the meaning of that core definition, while adding relative meaning for different use cases enabling farmers to share their field data more easily as well as assist in traceability efforts
Scope:
The Working Group will lead the effort in defining the overall use cases, terms and definitions surrounding field boundaries. The group will start with existing content from SPADE artifacts, work already done by WG14 Potato Provenance, work in the PAIL project as well as leverage existing standards and methods where possible. Such as ISO 19115 Geographic information — Metadata and ISO 19157 Geographic information — Data quality.

## Slide 30: WG18 Crop Nutrition 3rd Party Warehouse Management
Chair: TBD
Staff Liaison: Brent Kemp
Member Organizations:
Business Value:
Crop nutrient product manufacturers and distributors have agreements for storage and handling of fertilizer to more readily and efficiently service customers. In order to effectively manage the inventory and resupply, stakeholders desire to implement electronic processes for ordering, shipping, and inventory management that align to existing ebXML processes for the segment.
Scope:
Develop implementation guidelines based on the existing OrderCreate, OrderResponse, ShipNotice, Invoice, and ReceiptNotice messages. ReceiptNotice will require a new profile, while the other messages will likely only need tweaks in implementation rules.
Messages and process documentation for Receipt into a Warehouse Partner location
Messages and process documentation for Purchase out of Warehouse Partner location
Messages and process documentation for Third-Party Sales Order out of Warehouse Partner location
Messages and process documentation for Warehouse-to-Warehouse Stock Transfer as requested by the product owner

## Slide 31: WG19 ADAPT Serialization
Co-Chair: Chris Ruttencutter (Corteva)
Co-Chair: Stuart Rhea (Syngenta)
Co-Chair: Zac Oler (Corteva)
Staff Liaison: Ben Craker
Member Organizations:
Business Value:
With the widespread adoption of the ADAPT Framework and the ongoing ADAPT Standard work many stakeholders have expressed a need for a common method for serializing data. Once the standardized schema for the data model is complete a need will still exist to better facilitate the exchange of data between parties. This working group will develop a common approach to serializing data conformant to the ADAPT Standard.
Deliverables:
Standardized method for serializing data conforming to the ADAPT Standard
Experiment/proof of concept to determine best serialization method based on requirements
Tools to enable easy human readability of data if a more binary (i.e. protobuf) centric approach is taken
Controlled vocabularies managed by Agrisemantics group within AgGateway where possible

## Slide 32: WG20 Traceability API
Co-Chair: Scott Nieman (Land O’Lakes)
Co-Chair: Joe Tevis (Vis 4 Ag)
Staff Liaison: Ben Craker
Member Organizations:
Business Value:
Throughout the industry there are a variety of perceptions and needs of data through the value chain. The team will review and model two key elements and their relationship, the Traceable Resource Unit (TRU), and Critical Tracking Event (CTE). This will define the interface between partners for traceability to support general traceability initiatives like sustainability of FSMA (Food Safety Modernization Act) building off previous work in projects like CART (Commodity Automation for Rail and Truck) and Scale Ticket.
Deliverables:
Analysis of prior work and proof of concept(s)
Creation of core components in Score that represent the superset of data elements needed across multiple scenarios
Profile these components in Score needed to support these industry use cases
Create the RESTful behavior including resource path definitions and verbs needed and path/query parameters
AGCO Corporation
CNH Industrial
Combyne Ag
John Deere
Mtech Digital Solutions Oy
National Institute of Standards and Technology
StrataBuilt
Vis Consulting Inc.
Winfield United

## Slide 33: WG22 Booking and Prepay Reporting
Chair: Greg Mikel (Land O’Lakes)
Staff Liaison: Brent Kemp
Member Organizations:
Business Value:
Input manufacturers and distributors have a need to understand the grower level booking information for various products at the retailer level as general reports and not specific to individual transactions. They would like to receive this information via an XML message.
Scope:
Seed Bookings reporting (pre-paid or not pre-paid)
Crop nutrition bookings reporting (pre-paid or not pre-paid)
Crop protection bookings reporting (pre-paid or not pre-paid)
Note: When a booking is pre-paid, it is a firm commitment to purchase.

## Slide 34: WG24 Field Boundary: GNSS Accuracy
Chair: Zach Leiser (Growmark)
Staff Liaison: Ben Craker
Member Organizations:
Business Value:
Within the context of crop production around the world the concept of the field and its boundary are the fundamental building blocks for all field operations. The boundary is used to define the limits of where inputs should be geospatially applied by modern agricultural equipment. The field boundary is also used to partition data in farm management information systems (FMIS) whether for clipping imagery to the confines of the field or allocating as-applied and yield data to remove erroneous points. This necessity to share consistent and accurate boundaries between systems is increasing in importance in recent years as a systems approach to interoperability with broader adoption of technologies such as section control, individual row on/off, machine coordination and a potential diversity of autonomous vehicles.
Deliverables:
Implementation guideline for GNSS receiver manufacturers, in-cab display manufacturers, and other systems used to define boundaries regarding what data needs to be available and logged about a field boundary
Required and optional metadata elements and definitions to ensure recipient of a boundary can accurately use and understand the boundary
Controlled vocabularies required to convey information about boundary collection method, GNSS accuracy, and other related aspects of the boundary
Recommendations to ADAPT Standard for changes and additions to ensure boundaries are accurately transferred from system to system via the ADAPT mode
lPotential recommendations to other organization(s) if enhancements are required in related/enabling standards e.g. NMEA
Potential revision to Field Boundary: Definitions and Use Case boundary classifications/types
Agdatahub
Agro EDI Europe
CNH Industrial
EverAg
Growmark, Inc.
John Deere
Kahler Automation Corporation
Keystone Cooperative LLC
Nutrien
Proagrica
Seirrowon Labs Inc
Software Solutions Integrated, LLC
SoilSerdem
Syngenta Crop Protection, LLC
Taranis

## Slide 35: WG25 Dairy Feeding Data Standards Assessment
Chair: Dr. Kristan Reed (Cornell)
Staff Liaison: Ben Craker
Member Organizations:
Business Value:
Animal agriculture is experiencing a shift driven by consumer demands to understand the green house gas (GHG) impacts of livestock production as well as the commercialization and adoption of new technologies. These forces and others are driving a need for systems and processes to be connected digitally. The cost of one-off connections between systems is expensive and inefficient, standardized interfaces can be employed to help data move more easily reducing maintenance costs and increasing the efficiencies throughout the value chain. There are many aspects to consider and a variety of use cases regarding data movement, having a clear understanding of who needs what data, and when is an important first step. This information can also be used to determine what existing standards are applicable or implemented and what gaps remain, in addition to what areas are “secret sauce” and will remain proprietary. This working group will deliver these core building blocks that will be used to identify and prioritize subsequent efforts and collaborations.
Deliverables:
High level process diagram
  Feed Provenance → Procurement → Ration development → mixing → feeding → eating/consumption
Documented use cases
  Data coming to balancing software, ingredients, lab test values
  Ration information sent from balancing software to mixer
  Documenting the mixing process (Work Order, Work Record)
  Quantifying refusals to input into balancing systems
  Capturing production information to input into balancing system(s)
Key data elements
Identify any needed controlled vocabularies and if sources exists
Agdatahub
Association of Equipment Manufacturers
BESTMIX Software NV
Cornell University
EMILI Canada
EverAg
Farhad Ameri
FarmBelt North, Inc.
Format Solutions, a Datacor Company
ICAR
Mtech Digital Solutions Oy
National Agriculture and Food Research Organization
National Institute of Standards and Technology
Seirrowon Labs Inc
Topcon Agriculture
Vita Plus Corporation

## Slide 36: WG26 Data Ethics and Stewardship
Chair: Stuart Rhea (Endless Wonder)
Staff Liaison: Ben Craker
Member Organizations:
Business Value:
In 2014 AgGateway released a first version of a data privacy and security whitepaper seeking to provide common context for the industry in the rapidly evolving space. In 2017 an updated version was released to help better align with developments in the industry. Since that time many changes have occurred including the EU enacting the General Data Protection Regulations, the release of ChatGPT, and public cyber-attacks on major agricultural business; all driving the topic to the forefront of many people's minds. To help address these major shifts this group will review and update the white paper, as well as identify what, if any additional actions AgGateway should consider related to data stewardship and ethics.
Deliverables:
Updated data privacy whitepaper
List of potential topics to address via AgGateway working groups related to data stewardship and privacy
Agricultural Data Coalition
Bushel
Corteva Agriscience LLC
Cultura Technologies
Format Solutions, a Datacor Company
John Deere
Key Cooperative
Land O'Lakes
National Crop Insurance Services, Inc.
Nutrien
OpenTEAM
Seirrowon Labs Inc
Stuart Rhea
Syngenta Crop Protection, LLC
Wilbur-Ellis

## Slide 37: WG29 Dealer Lookup
Chair: Theresa Fitzsimmons
Staff Liaison: Ben Craker
Member Organizations:
Business Value:
Crop input dealers often need to transfer inventory from their location to another dealer that is not part of their dealer organization. Transfers require accurate identification and related information about dealers. The sending dealer needs the ability to look up the GLN of the receiving dealer to find the correct entity and associated information within the manufacturer’s system. This group will define the data elements required to enable demographic and ID lookup as well as implementation guidelines to support both use cases. The output will be either an update to the Ag eStandards with a dealer lookup message, or a REST based implementation depending on the preference of the group.
Deliverables:
Message enhancement and/or REST API definition
Implementation guideline
Bayer Crop Science LP
Control Systems Software, LLC
Keystone Cooperative LLC
Proagrica
Software Solutions Integrated, LLC

## Slide 38: Where to find Completed WG Digital Resources
WG/Resource | Location
WG00 Agrisemantic PoC | AgGateway Confluence (Wiki) https://aggateway.atlassian.net/wiki/x/AQBQ6w
WG01 In-Field Product ID Seeding Pilot(ShippedItemInstance) | Private GitHub Repo (AgGateway members only) https://github.com/AgGateway/In-FieldProductID
WG03 Product Catalog | Private GitHub Repo (AgGateway members only) https://github.com/AgGateway/ProductCatalog
WG04 Ag Lab Data (Modus) WG11 LATAM Soil Testing Data | Public GitHub repo https://ModusStandard.org, https://github.com/AgGateway/Modus
WG05 Mix Ticket | Public GitHub Repo https://github.com/AgGateway/Dispensing
WG06 Farm Inputs: Reference Data | AgGateway Confluence (Wiki) https://aggateway.atlassian.net/l/cp/zPjh3HqN
WG07 Farm Inputs: Work Order, Work Record | AgGateway Confluence (Wiki) https://aggateway.atlassian.net/l/cp/oGiWwmD5
WG08 In-Field Product ID ADAPT Plugin | Public GitHub Repo https://github.com/ADAPT/ShippedItemInstancePlugin
WG09 Linked Data (DatasetMetadata) | Private GitHub Repo (AgGateway members only) https://github.com/AgGateway/DatasetMetadata
Use this form to request access to private (Members only) GitHub repositories.

## Slide 39: Where to find Completed WG Digital Resources
WG/Resource | Location
WG13 Closed Loop Spray | AgGateway Confluence (Wiki) Final review & posting in process
WG15 Scale Ticket | Private GitHub Repo (AgGateway members only) https://github.com/AgGateway/ScaleTicket
WG16 Crop Protection Product Guidelines | Wiki pages, publication in process
WG17 Field Boundaries: Terms and Definitions | Being added to AgGlossary, ADAPT Standard https://github.com/ADAPT/Standard/issues/97
WG18 Crop Nutrition 3rd Party Product Management | XSLM file, publication in process
WG19 ADAPT Serialization | Being implemented within the ADAPT Standard https://ADAPTStandard.org, https://github.com/ADAPT/Standard
WG20 Traceability API | Public GitHub Repo https://github.com/AgGateway/TraceabilityAPI
WG22 Booking & Prepay Reporting | Ag eStadnards to be updated https://www.aggateway.org/GetConnected/Messaging.aspx
WG24 Field Boundary: GNSS Accuracy | ADAPT Standard Issue #163 implemented in May 27, 2025 commits https://github.com/ADAPT/Standard/issues/163
Use this form to request access to private (Members only) GitHub repositories.

## Slide 40: Where to find Completed WG Digital Resources
WG/Resource | Location
WG25 Dairy Feed Data Standards Assessment | AgGateway Confluence (Wiki) https://aggateway.atlassian.net/wiki/x/AQB8IQE
WG26 Data Ethics and Stewardship | AgGateway website/PDF https://aggateway.org/News/CommunicationsKit/DataEthicsWhitePaper.aspx
WG29 Dealer Lookup | Public GitHub Repo https://github.com/aggateway/dealer-lookup
Use this form to request access to private (Members only) GitHub repositories.

## Slide 41: Future Working Groups
Future working groups or meetups

## Slide 42: Upcoming Working Groups
WGxx Modus: Feed
  Creation of v2 feed analysis method list
WGxx Harmonized Contract
  Building off Scale Ticket effort to align on digital contracts
  Potential to harmonize with Seed, Crop Nutrition, Crop Protection Contract Message
WGxxMix Ticket (Dispensing Work Order/Record)
  Review and update the existing Mix Ticket standard based on feedback from implementations, requirements to support feed mixing, etc.

## Slide 43: Other Potential Future WG’s
Agrisemantics: Common controlled vocabularies
  Find/create common controlled vocabularies identified common between multiple WG’s
  Infrastructure recommendation to host Crop Definition (WG00) model and other future resources
Data Quality
  Investigate a standard regarding data quality metrics so a data recipient can make an informed decision about what data they have received is suitable to be used for
Data Provenance
  The field boundary identified a need to document the lineage of a field boundary, this concept applies to other data as well. A project should look for existing standards to leverage
Crop Nutrition Messaging
  Updates to crop nutrition related messages
ASN (Advanced Ship Notice): Farmer to elevator/processor
  Standardized message for an advanced ship notice from a farm to elevator/processor
Scale head to ERP interface
  Standardized interface between scale heads and ERP systems
ShippedItemInstance gap check for crop protection, crop nutrition
  Review ShippedItemInstance for support of crop nutrition and/or crop protection products
DatasetMetadata controlled vocabularies
  Identify or create controlled vocabularies needed by DatasetMetadata
GHG Reporting Data
  Identification of data needs for GHG reporting, gap check of ADAPT Standard to simplify data exchange for verification
Training imagery tagging standard
  Basic metadata standard for tagging imagery used to train AI tools for weed identification, etc.
Buffer zone data exchange
  Digital exchange or buffer zones, predominantly in European markets
Other ideas? Contact ben.craker@aggateway.org or complete this form.